**CS 492/493 Progress Template:**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. This needs to be scanned and uploaded to moodle.* ***200 words minimum per team member required for credit across the three questions.***

**Team Member #1:** Lindsey Wingate

What I did since last progress report:

I finalized the changes on the image map and started working on the interactive javascript. I also began work on minimizing my code, which turned out to be very time consuming.

Anything holding me up on my last progress report's expected activities:

All the work I had done on placing clickable spots previously ended up being useless. The coordinates I was using before were based on the dynamic size of the map, so when I reloaded the page they were off. I redesigned the page so the map was static and requested correct coordinates from Peter. The coordinates he sent me were based on the original 3300x2550 size, so I converted them to match the new map size (800x640). Now, the spots are all clicking correctly and staying where they should be.

What I plan to do before the next progress report:

For the last few weeks of the project, I will add pictures and descriptions to the clickable map, clean up my code and comments further, and create one more page for the missile maps ☺

**Advisor(s) Signature:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Date: April 20, 2017**