**CS 492/493 Progress Template:**

Instructions: *Each team member should enter their activities performed for the capstone project in the last two weeks, as well as their expected activities for the next two weeks, along with anything holding them up on completing their activities. These should be discussed by the team and their advisor(s) during the weekly/biweekly meetings, and the advisor(s) should sign and date the sheet indicating a correct assessment of the team's progress. This needs to be scanned and uploaded to moodle.* ***200 words minimum per team member required for credit across the three questions.***

**Team Member #1:** Lindsey Wingate

What I did since last progress report:

Since the last progress report I have successfully added clickable spots (using an image map with html) to the interactive map.

Anything holding me up on my last progress report's expected activities:

Creating an image map requires coordinates relative to the upper left corner of the image. The coordinates Peter sent me were pixel coordinates and must have been on a different scale than the html coordinates; because of this I’ve had to guess and check the coordinates for each “hotspot” as I’ve added them.

What I plan to do before the next progress report:

Before the next progress report I plan on having the sidebar react to the clicks on the map to display information about each location. If possible, I want to have the map buttons also set up so hot spots only show up when it is “their” map. (aka no clickable spots where a marker has not shown up yet).

**Advisor(s) Signature:** \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**Date: April 6, 2017**